DAFTAR · ADVISORY

WEBSITE IMPLEMENTATION  ·  RECONCILED SEQUENCE  ·  2026

Compliance first, then conversion.

One ordered sequence reconciling the Website Compliance Copy Review and the Website Conversion Copy Pack. The blocking compliance items precede every conversion change, so no traffic-driving surface ships onto a service card that has not yet had its qualifier added.

| FIELD | DETAIL |
| --- | --- |
| Site | daftaradvisory.com |
| Reconciles | Compliance Copy Review · Conversion Copy Pack |
| Principle | Promotion follows compliance, never precedes it |
| Owner | Ahmad Al Hinaiti · Amman 2026 |

00 / WHY THE ORDER MATTERS

The two documents are individually sound but their sequencing collides. The Compliance Review states that two items are blocking — complete before further promotion. The Conversion Pack is promotion: a When-to-Call section and four service-card CTAs that drive more traffic to the service descriptions. Ship conversion first and you amplify traffic onto cards that still carry regulated-assurance misread risk.

This sequence resolves that. Phase 1 clears the two blocking compliance items. Phase 2 completes the high-priority compliance items. Phase 3 adds the remaining per-card qualifiers. Only then — Phase 4 — do the conversion lifts go live, onto cards that are already compliant. Phase 5 is the post-launch hold.

Note on framework wording: the public site keeps “full IFRS” as plain-language signal to a CFO — this is correct and is the approved Compliance Review copy. The precise basis-of-preparation language (“IFRS Accounting Standards as endorsed in Saudi Arabia”) belongs in the financial-statement deliverables and policy memos, not the website. Two registers, both right in place.

01 / PHASE 1 — BLOCKING

Complete both before any further site promotion or outreach. Until these are live, hold Phase 4 entirely.

1   A/02 RENAME · HIGH

Rename “Independent Technical Review” to “Technical Accounting Review” site-wide

“Independent review” carries a regulated ISRE 2400 / 2410 meaning — a reader could expect an assurance conclusion and opinion letter. Update every instance: services page, navigation, services grid, meta descriptions. The internal playbook keeps its full A-02 name; the public site uses the renamed version only.

REPLACEMENT — SUB-DESCRIPTION

A rigorous technical review of accounting positions, estimates, and disclosures against full IFRS — advisory only. No assurance conclusion or opinion letter is issued.

2   C/03 EXCLUSION · HIGH

Add the three-way exclusion to the Quality of Earnings card

“Deal numbers your investor will trust” is commercially strong but carries three misread risks: a fairness opinion, a valuation, or an investment recommendation. The headline stays; the sub-description does the compliance work.

REPLACEMENT — SUB-DESCRIPTION

Analytical review of earnings quality, normalisation adjustments, and working capital trends — prepared for informed transaction decision-making. Not a valuation, fairness opinion, or audit. The buyer or seller uses the findings; Daftar does not advise on whether to proceed.

02 / PHASE 2 — HIGH PRIORITY (WITHIN 7 DAYS)

3   SITE-WIDE FOOTER · HIGH

Add the non-attest notice to the persistent footer

The disclaimer currently exists only in downloadable PDFs, not in the live page body. Add it to the footer component below the contact block, above the copyright line — appears on every page. Identical wording to the capability statement and The Daftar № 001; a visitor who reads the brief then the site should see the same words.

REPLACEMENT — FOOTER NOTICE

Daftar Advisory is a non-attest advisory practice. The principal does not hold a JACPA, SOCPA, or UAE Ministry of Economy audit licence and does not perform statutory audit, review, or agreed-upon-procedures engagements. All engagements are governed by a written engagement letter with fixed scope, fixed fee, and a written non-attest disclaimer.

4   A/01 QUALIFIER · MEDIUM

Add the preparation-engagement qualifier to the IFRS FS card

“Prepare” is a legitimate advisory term; the risk is the absence of any qualifier. The “preparation engagement” phrasing mirrors ISRS 4410 terminology and signals technical fluency while closing the expectation gap.

REPLACEMENT — SUB-DESCRIPTION

I prepare IFRS financial statements for founders and CFOs across the Gulf — full-scope preparation engagement, non-attest. No audit opinion is issued.

03 / PHASE 3 — REMAINING CARD QUALIFIERS

Complete before the Wave 24 outbound push. Each is one line added to an existing card description.

| CARD | LINE TO ADD |
| --- | --- |
| A/03 Audit Readiness | Gap identification, working-paper remediation, and disclosure review — advisory preparation only. Daftar does not perform or assist the statutory audit, and does not act on behalf of the external auditor. |
| B/01 ZATCA Phase 2 | Advisory configuration support only. Filing responsibility and ZATCA registration remain with the taxpayer. Penalty appeals and ZATCA representation require a licensed tax representative. |
| B/02 UAE Corporate Tax | … prepared for your licensed FTA-registered tax agent to file and submit. |
| B/03 KSA Transfer Pricing | Documentation only — CTDF, Local File, and Master File support. ZATCA representation and APA negotiation are outside scope and will be referred to a specialist firm. |
| C/02 Nomu Readiness | Diagnostic and gap report only. Daftar is not CMA-licensed and does not act as financial adviser, sponsor, or reporting accountant. Those roles are performed by a licensed financial adviser engaged separately. |

B/02 full replacement line: “UAE Corporate Tax positions, technically prepared before year-end. FY24 amendment basis, FY25 planning memo, and Small Business Relief vs QFZP election analysis — prepared for your licensed FTA-registered tax agent to file and submit.”

04 / PHASE 4 — CONVERSION (ONLY AFTER 1–3)

Every card these surfaces route to is now compliant. The calendar-booking tool (Calendly or equivalent, one link) is the only non-copy task and gates the rest of this phase.

5   CALENDAR TOOL

Set up the booking tool — one link

The only non-copy task in the sequence. Calendly or equivalent; a single link to the scoping-call anchor. Everything below depends on it resolving.

6   WHEN-TO-CALL SECTION

Add the When-to-Call block after the trust strip

Highest conversion value — buyers recognise their situation before they recognise a service name. Each row is a quiet link to the scoping-call anchor, the whole row clickable, not a button.

HEADLINE

The audit, the auditor, the raise.

TABLE — PASTE AS TWO-COLUMN BLOCK

| WHEN THIS IS TRUE | WHAT DAFTAR DOES |
| --- | --- |
| Your first audit is months away and the file isn’t ready | Prepares the IFRS financial statements and the working papers behind them |
| Your auditor is challenging an accounting position | Reviews the position against full IFRS and writes the memo that defends it — or corrects it |
| You’re raising capital or selling the business | Reviews earnings quality, working capital, and the numbers a buyer will test |
| Your board or investor needs a clean technical pack | Prepares the financial statements and the disclosures that stand up to scrutiny |
| Your finance function is one person short of what the year needs | Senior technical support, fixed scope — without the cost of a permanent hire |

Row two reads “challenging an accounting position,” consistent with the renamed A/02. “Or corrects it” signals the review is independent, not written to a pre-decided answer.

7   SERVICE-CARD CTAs

Add the four CTA lines to the hero service cards

One line at the foot of each card. JetBrains Mono, muted grey, rust on hover — a text link, not a button. All four point to the same scoping-call anchor; the wording does the routing. Keep them quiet: if they compete with the hero CTA, they are too loud.

| SERVICE CARD | CTA LINE (MONO, MUTED; RUST ON HOVER) |
| --- | --- |
| Technical Accounting Review | Talk through an accounting position → |
| IFRS Financial Statements | Talk through your financial statements → |
| Audit Readiness & Remediation | Talk before your audit starts → |
| Quality of Earnings | Talk before you raise or sell → |

8   PRIMARY CTA SUB-LABEL

Add the sub-label beneath the booking button

Button text unchanged — “Book a scoping call.” “Scoping call” signals a practitioner who wants to understand the problem before quoting. The word “free” appears nowhere on the site; the sub-label removes the friction “free” was meant to address.

SUB-LABEL

No obligation  ·  30 minutes  ·  Fixed quote within 48 hours

9   POST-BOOKING INTAKE

Add the intake block to the confirmation email

Not on the website — the booking-confirmation email, sent after a slot is confirmed. Five optional items; zero pre-booking friction. Do not move these in front of the booking step — pre-booking friction on a boutique advisory site costs leads.

CONFIRMATION EMAIL — INTAKE BLOCK (PASTE VERBATIM)

So the call gets straight to the substance, a few things help to have in advance — none of it required:

- Which market the entity files in (KSA, UAE, Jordan, or other)

- The service area, if you already know it

- The deadline, if there is one

- One or two lines on the technical issue

- Any documents already in hand — trial balance, contracts, the auditor’s query list

05 / PHASE 5 — HOLD

Hold the click-tracking work — the conversion review and the 90-day list — until the site has booked roughly 50 scoping calls. Below that volume the data will not support a decision. None of the changes above weaken the positioning: a practitioner who draws the boundary precisely signals that they know exactly where it sits. That is the brand.

These changes turn confidence into a booked call — without a single loud button or the word “free.”